## Slide 1: SPM PM REVIEW G6T6 1
Zheng Yang
Maurice
Sebastian
Sujuan
Zican

## Slide 2: TABLE OF CONTENTS 04 05 06 01 02 03 FUNCTIONALITIES SCHEDULE BUG METRICS ROLES & RESPONSIBILITIES PAIR PROGRAMMING ROTATIONS Q&A
2

## Slide 3: FRAMEWORK No Framework 3
We originally planned to use CodeIgniter but decided against it due to time constraints in learning it and actually implementing it as a team.

## Slide 4: COMPLETED FUNCTIONALITIES Login Add Bid Bootstrap 4

## Slide 5: Additional Functionalities Display Class timetable Course Catalogue Overall Bid Result Statistics 5
Notes: filter options for students
Bid result statistic = min, average, max like in BOSS
Course catalogue: Display all courses with filter options by school.

## Slide 6: CLOUD DEPLOYMENT 6
IP address: 54.86.180.118/app
Admin Password: adminbios

## Slide 7: SCHEDULE 7
Iteration 3 Round Controls, Round 2 Bid & Resolution, JSON Web Token & Round Controls
Iteration 6 Final Presentation
Iteration 1 Planning, Login, Bootstrap & Round 1 Bid
Iteration 2 Drop Bids, Round 1 Resolution , AWS Deployment
Iteration 4 Complete all JSON Web Service
Iteration 5 Extra Features & Final Debugging

## Slide 8: Iteration 1(Completed) Week 4 & 5 9/9/2019-9/22/2019 Planning Round 1 Bidding Bootstrap Creating DAO and Objects Testing and Debugging 8
without input validation
For Web UI Excludes JSON Bootstrap
Login

## Slide 9: Iteration 2 (In-Progress) Week 6 & 7 9/23/2019 - 10/06/2019 Drop Bids & Section Round 1 Resolution Milestone #1 AWS Deployment Testing and Debugging 9
Round 1 Clearing Logic
Week 7 PM Review
Bootstrap Add Bid
Drop Bid/Section
Round 1 Clearing Logic
Notes: Need to change this

## Slide 10: Iteration 3 Week 8 & 9 10/07/2019 - 10/20/2019 Milestone #2 Round 2 Clearing Logic Round 2 Bidding Testing and Debugging JSON Web Token Web UI & JSON Round Controls 10
Week 9 Demo
Add Bid
Real Time Bid Results
Round 2 Bidding
Round 2 Clearing Logic

## Slide 11: Iteration 4 Week 10 & 11 10/21/2019 - 11/03/2019 JSON Table Dumping JSON Bids Milestone #3 Testing and Debugging 11
Week 11 UAT
JSON Functions
Notes: JSON Bids for admin

## Slide 12: Iteration 5 Week 12 & 13 11/04/2019 - 11/17/2019 Extra Features #1 Extra Features #2 Milestone preparation Testing and Debugging 12 Extra Features #3
Coding a timetable
Bidding Statistics
Preparation for final presentation
Extra Functions
Final Debugging
Course Catalogue

## Slide 13: Iteration 6 Week 14 11/18/2019 - 11/22/2019 Final Presentation 13

## Slide 14: ITERATION 1 CRITICAL PATH 14
Buffer Time:
14 - 9 = 5 Days

## Slide 15: ITERATION 2 CRITICAL PATH 15
Buffer Time:
14 - 9 = 5 Days
Notes: highlight the critical path clearly

## Slide 16: ITERATION 3 CRITICAL PATH 16
Buffer Time:
14 - 11 = 3 Days
Notes: highlight the critical path clearly

## Slide 17: ITERATION 4 CRITICAL PATH 17
Buffer Time:
14 - 10 = 4 Days

## Slide 18: ITERATION 5 CRITICAL PATH 18
Buffer Time:
14 - 11 = 3 Days

## Slide 19: ITERATION 6 CRITICAL PATH 19
Buffer Time:
5 - 4 = 1 Day

## Slide 20: BUG METRICS 20
Iteration | Current Value | Total value | Mitigation | Status
1 | 0 | 8 | Use the planned debugging time in the iteration. | Resolved
2 | 5 | 30 | Stop current development and resolve the bug immediately. Project Manager reschedules the project. | Resolving

## Slide 21: Bugs in Iteration 1(Resolved) 21
Fixed
Functionality | Description | Severity | Points | Points Total
Login(User) | Successful login with incorrect username(case insensitive) and correct password | High | 5 | 8
Login(User) | Login page has undefined variable 'error' | Low | 1 | 
Login(User) | Login page displayed error message "A session had already been started" | Low | 1 | 
Bidding | Biding page displayed syntax error, unexpected '}' | Low | 1 | 

## Slide 22: Bugs in Iteration 2 22

## Slide 23: Bugs in Iteration 2 (Resolving) 23

## Slide 24: ROLES & RESPONSIBILITIES 24
PM | Milestones
SuJuan | PM Review (Week 7)
ZiCan | Application Demo and Progress Update (Week 9)
Maurice | User Acceptance Test (Week 11)
Sebastian | Final reviews, debugging and push
ZhengYang | Final Presentation (Week 14)

## Slide 25: PM & PP ROTATION PM PAIR 1 PAIR 2 25
ITER | WEEK | CZY | CSJ | SZC | MLJX | SHKX
1 | 4 - 5 |  |  |  |  | 
2 | 6 - 7 |  |  |  |  | 
3 | 8 - 9 |  |  |  |  | 
4 | 10 - 11 |  |  |  |  | 
5 | 12 - 13 |  |  |  |  | 
6 | 14 |  |  |  |  |