|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date:** | | 09/10/2019 | | |
| **Time:** | | 1400 – 1700 | | |
| **Venue:** | | SOL PR 4.7 | | |
|  | |  | | |
| **Attendees:** | | Chen Su Juan, Choo Zheng Yang, Maurice Lim Jun Xuan, Sebastian Hong Kai Xuan, Shi Zican | | |
|  | |  | | |
| **Agenda:** | | 1. Review and update schedule 2. Review what was done in iter 2 and check if completed all tasks (include testing and debug) 3. Assign pair program task for iter 3 | | |
|  | |  | | |
|  | **Task** | | **Pair in charge** | **Due Date** |
| 1 | Coding Round Controls for Admin | | Mau+ CZY | 11/10 |
| 2 | Coding Round 2 Add Bid with data validation | | Seb + CSJ | 11/10 |
| 3  4  5  6  7  8 | Coding Round 2 Drop Bid with data validation  Coding Round 2 Resolution logic  Creating Round 2 Add Bid, Drop Bid and Resolution Testcases  Round 2 Add Bid, Drop Bid and Resolution Testing  Coding JSON Web Token, Validation and Authentication  Coding JSON round controls (Start, Stop) | | Seb + CSJ  Mau+ CZY  SZC  SZC  Seb + CSJ  Mau+ CZY | 11/10  11/10  13/10  13/10  11/10  11/10 |

The meeting was adjourned at 15:30 pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Shi Zican

Vetted and edited by,

Chen Su Juan